Project Status Report: Infosys AudioBook Generator

Date: 30/12/25

Based on: app.py v1.0 and Project Guidelines

- Executive Summary

The AudioBook Generator is a web-based application capable of ingesting static documents (PDF, DOCX, TXT) and converting them into audio. The current implementation successfully integrates Google Gemini for text processing and gTTS for audio synthesis, meeting the core functional requirements of the initial brief.

- Module-by-Module Implementation Status

This section maps the guidelines' "Week-wise Module Implementation" to the current codebase (app.py).

| Module Name | Guideline Requirement | Current Implementation (app.py) | Status |
| --- | --- | --- | --- |
| User Interface & Upload | Req: Interactive web interface for file upload (Weeks 1-2). | Impl: Streamlit UI implemented with st.file_uploader. Supports PDF, DOCX, TXT types. | Complete |
| Text Extraction | Req: Extract raw text from uploaded files (Weeks 1-2). | Impl: Function extract_text() handles PdfReader, Document (docx), and text decoding. | Complete |
| LLM Enrichment | Req: Rewrite text in "engaging audiobook style" using LLM (Weeks 3-4). | Impl: Function grammar_correction() uses Gemini to fix errors. Note: Currently focuses on grammar rather than "narrative style". | Partial (See WIP) |
| Translation (Bonus) | Req: Not in original scope, but added as per FR-03. | Impl: Function translate_text() implemented for 12 languages. | Exceeds Req |
| Text-to-Speech (TTS) | Req: Convert text to audio using open-source libraries (Weeks 5-6). | Impl: text_to_speech() function uses gTTS. Includes num2words preprocessing for natural number reading. | Complete |
| Audio Delivery | Req: Provide downloadable audio files (Week 8). | Impl: st.audio player and st.download_button implemented for both original and translated tracks. | Complete |

- System Architecture

The current application follows a linear processing pipeline.

Current Technology Stack:

- Frontend: Streamlit

- AI Engine: Google Gemini (gemini-2.5-flash)

- Audio Engine: gTTS (Google Text-to-Speech)

- Preprocessing: num2words (regex substitution for numbers)

- Future Work (Roadmap & Improvements)

The following features are currently in development to address specific constraints identified in the guidelines and testing.

4.1. Feature: "Narrator Style" Mode

Objective: Align with Guideline Requirement for "Audiobook Style" rewriting.

- Current State: The app currently runs a "Grammar Correction" prompt: "Correct grammatical errors and improve readability".

- Planned Improvement: Introduce a UI toggle allowing the user to select "Narration Mode".

- Implementation Logic:

  - If selected, swap the LLM prompt to: "Rewrite this text to be read aloud as an engaging audiobook. Improve flow and tone."

  - This transforms dry documents into engaging audio content.

4.2. Feature: Large Document Chunking (Scalability)

Objective: Address the current text truncation limit.

- Current State: The code truncates text at 30,000 characters (text[:30000]) to prevent API errors. This causes data loss for large PDFs.

- Planned Improvement: Implement a "Chunk-Process-Concatenate" logic.

  - Split extracted text into 15,000-character chunks.

  - Send each chunk to Gemini loop.

  - Combine the processed text before sending to TTS.

4.3. Feature: Session State Management

Objective: Improve User Experience and Reliability.

- Current State: If the browser refreshes, the generated audio is lost, and the user must re-process (consuming more API credits).

- Planned Improvement: Utilize st.session_state to cache the audio_path and corrected_text.

  - Benefit: Users can switch languages or download files multiple times without re-triggering the AI processing.